Enterprise Trading Platform

Applied Capstone Project – India Cohort

Specification & Build Guide

A single platform, built progressively across the programme, from data layer to live cloud deployment.

Contents

PART A   Overview & Approach

1   Executive Summary

2   Project Overview

3   Curriculum-Aligned Development Approach

4   Technology Stack

5   Architecture Overview

PART B   Build Components

6   Component 1: Trade Database (Postgres)

7   Component 2: Analytics & ETL (Python)

8   Component 3: Core Business Logic (Java & OOAD)

9   Component 4: Trade REST API (Spring Boot)

10   Component 5: Event-Driven Backbone (Kafka & ETL)

11   Component 6: Authentication Service (NestJS / JWT)

12   Component 7: User Interface (Angular)

13   Component 8: Extension Modules (Four Mandatory)

14   Component 9: Cloud Deployment (AWS)

PART C   Technical Specification

15   Functional Requirements

16   Non-Functional Requirements

17   Business Rules

18   Error Handling

19   Security Implementation

PART D   Delivery & Assessment

20   Effort & Delivery Estimation

21   Deliverables

22   Evaluation Criteria

PART A

Overview & Approach

1.  Executive Summary

1.1 Project Snapshot

| Attribute | Details |
| --- | --- |
| Project Name | Enterprise Trading Platform |
| Project Type | Enterprise Financial Services Application (Layered Services) |
| Development Approach | Curriculum-Aligned Progressive Build |
| Delivery Model | Team-based build across project sessions and a dedicated applied-project week |
| Team Size | 4–5 participants per team |
| Build Sequence | Postgres → Python Analytics → Java / OOAD → Spring Boot → Kafka → NestJS Auth → Angular → Extension → AWS |
| AI Tooling | GitHub Copilot used throughout: code, tests, architecture and review |

1.2 Objective Statement

Build a production-grade enterprise trading platform progressively, with each curriculum sprint contributing specific components to a single, integrated application.

Teams receive the written project specification, API and event contracts, representative fixtures, and non-runnable templates. No scripts, Docker Compose file, authentication stub, assessment harness, application boilerplate, or runnable implementation is supplied. Teams design and implement every assessed database and application artifact, then integrate and deploy the completed platform.

2.  Project Overview

2.1 Problem Statement

Financial services firms run on systems that move trade and market data reliably and securely across many services, while maintaining strong identity controls, full auditability and operational resilience. The platform models this end-to-end: capturing trades against accounts, moving data in real time and in batch, exposing secure APIs, and presenting an authenticated user interface backed by analytics.

2.2 Solution Approach

Build the application progressively as each sprint is completed:

| Sprint Focus | Project Component | Outcome |
| --- | --- | --- |
| Data modelling (Postgres) | Trade database schema | Version-controlled data layer |
| Analytics & ETL (Python) | Dashboard + simple ETL pipeline | First data movement & insights |
| Java & OOAD | Core trading business logic | Clean, tested business engine |
| Spring Boot | Trade REST API | Functional backend service |
| Kafka + ETL | Event-driven data backbone | Real-time + batch data flow |
| NestJS / JWT | Authentication service | Security & identity layer |
| Angular | User interface | Complete full-stack application |
| Extension modules | Four integrated capabilities | Distinctive team feature |
| AWS | Cloud deployment | Live, deployed system |

3.  Curriculum-Aligned Development Approach

3.1 Build Progression Overview

COMPONENT 1: TRADE DATABASE (Postgres) · Sprint 3

- Design a normalised relational schema for accounts, instruments, orders and positions

- Add constraints, indexes and historical trade data structures

- Load representative seed data; produce ER diagram

SHOWCASE   Production-standard schema, each team member can explain the data model

COMPONENT 2: ANALYTICS & ETL (Python) · Sprint 4

- Exploratory data analysis on a realistic trading dataset

- Dashboard surfacing at least three business insights

- Data ingestion structured as a simple, testable ETL pipeline

SHOWCASE   Python dashboard with insights, ingestion framed as an ETL pipeline

COMPONENT 3: CORE BUSINESS LOGIC (Java & OOAD) · Sprint 5

- Domain entities (Account, Instrument, Order, Position)

- Enums (AccountStatus, OrderSide, OrderStatus)

- DTOs with validation annotations; custom exception hierarchy

- Order placement / settlement logic (buy / sell rules)

- Unit tests for domain logic (TDD, JUnit)

SHOWCASE   Clean, SOLID, unit-tested business engine, ready to wrap in services

COMPONENT 4: TRADE REST API (Spring Boot) · Sprint 6

- Layered Spring Boot service (controller → service → repository)

- MyBatis persistence against the Sprint 3 Postgres schema

- REST endpoints to OpenAPI specification (place and cancel orders, order history, plus account and portfolio reads giving positions and balances priced against live market data); DTO validation

- Global exception handling and structured logging; Dockerised

SHOWCASE   Working REST APIs exposing the core logic, testable and containerised

COMPONENT 5: EVENT-DRIVEN BACKBONE (Kafka & ETL) · Sprint 7

- Kafka topics, producers and consumers moving trade events between services; a team-built Trade Executor consumes trade events, prices each fill against a live quote and settles it in one transaction

- Batch ETL pipeline (extract → transform → load) with error handling and retries

- Data quality validation and dead-letter handling

- Quality gates (SonarQube) on the pipeline

SHOWCASE   Real-time and batch data backbone; dashboard consumes from both sources

COMPONENT 6: AUTHENTICATION SERVICE (NestJS / JWT) · Sprint 8

- Modular, layered NestJS service in TypeScript

- Secure JWT issuance, validation and token lifecycle

- Password hashing, guards, decorators and interceptors

- Auth-specific OWASP controls; live OpenAPI docs

SHOWCASE   Centralised auth service issuing and validating JWTs, protecting a backend route

COMPONENT 7: USER INTERFACE (Angular) · Sprint 9

- Reactive Angular app (standalone components, signals)

- Authenticated login flow with JWT interceptor and route guards

- Order ticket, dashboard, positions and order-history views

- Typed API clients from OpenAPI; unit + end-to-end tests

SHOWCASE   Authenticated full-stack application with core journeys tested

COMPONENT 8: EXTENSION MICROSERVICE (Team's Choice) · Sprint 10

- Select and build one or more extensions: Portfolio & P&L, Trade Advice & Signals, Watchlists & Price Alerts, Customer Notifications, Customer Preferences, or Automated Strategy Execution

- Integrate end-to-end with the existing platform

- Apply secure-by-design and code-quality practices throughout

SHOWCASE   A distinctive, team-selected capability integrated into the platform

COMPONENT 9: CLOUD DEPLOYMENT (AWS) · Sprint 11

- Deploy the Angular build to S3 with origin access controls

- Front the bucket with CloudFront; validate the live application

- Automate the build → upload → invalidate deployment cycle

SHOWCASE   A live, deployed cloud home with an automated deployment pipeline

3.2 Component Dependencies

| Component | Depends On | Provides To |
| --- | --- | --- |
| Trade Database | None | All components (data layer) |
| Analytics & ETL | Trade Database | Insight & reporting views |
| Core Business Logic | Trade Database | Trade REST API (domain) |
| Trade REST API | Core Business Logic | Angular UI, Kafka, Auth |
| Event-Driven Backbone | Trade REST API | Analytics, downstream services |
| Auth Service | Trade REST API | Angular UI (secured routes) |
| Angular UI | Spring Boot + Auth | End users |
| Extension Modules | All core components | Distinctive platform capability |
| Cloud Deployment | Angular UI | Live, accessible system |

4.  Technology Stack

4.1 Stack by Build Component

| Component | Technologies |
| --- | --- |
| Version Control | Git, GitHub, Pull Requests, branch-per-story review |
| Trade Database | PostgreSQL, SQL (CTEs, window functions), ER modelling |
| Analytics & ETL | Python, pandas, matplotlib / seaborn / plotly, pytest |
| Core Business Logic | Java 21, JUnit, SOLID, TDD, UML |
| Trade REST API | Spring Boot 3.x, MyBatis, Bean Validation, OpenAPI, Docker |
| Event-Driven Backbone | Apache Kafka, Python ETL, SonarQube |
| Auth Service | Node.js, NestJS, TypeScript, JWT, bcrypt/argon2, Jest |
| User Interface | Angular 21+, TypeScript, RxJS/Signals, Playwright |
| Cloud Deployment | AWS (S3, CloudFront, IAM), AWS CLI, deployment script |
| AI Assistance | GitHub Copilot (across every component) |

4.2 Complete Technology Matrix

| Category | Technology | Version | Component |
| --- | --- | --- | --- |
| Version Control | Git / GitHub | 2.x | All |
| Language (Backend) | Java | 21 LTS | Business Logic / API |
| Framework | Spring Boot | 3.x | Trade REST API |
| Persistence | MyBatis | 3.x | Trade REST API |
| Database | PostgreSQL | 16.x | Data layer |
| Messaging | Apache Kafka | 3.x | Event backbone |
| Analytics | Python / pandas | 3.12 | Analytics & ETL |
| Data Warehouse | DuckDB | Cloud | Analytics |
| Auth Runtime | Node.js / NestJS | 20 LTS / 10.x | Auth service |
| Auth Tokens | JWT | n/a | Auth service |
| Frontend | Angular | 21+ | User interface |
| Testing | JUnit / Jest / Playwright | n/a | All layers |
| Quality | SonarQube | n/a | Backbone / Excellence |
| Cloud | AWS (S3 + CloudFront) | n/a | Deployment |
| AI Tooling | GitHub Copilot | n/a | All components |

5.  Architecture Overview

The platform is a layered set of services. The Angular front end calls one Java / Spring Boot service: a Trade REST API that holds the core trading logic (place and cancel orders, order validation against rules and risk, order history) and serves the account and portfolio reads that give positions and balances priced against live market data. It also hosts the four extension modules added in Sprint 10. Teams design and implement both services, which persist to Postgres via MyBatis. A NestJS auth service issues and validates JWTs to secure those calls, with OAuth2-style login that is MFA-ready and role-based access control. Trade events flow over a Kafka event bus to downstream consumers and a batch ETL pipeline feeding analytics. A Trade Executor built by the team consumes trade events from Kafka, prices each fill against a live quote and settles it. One external service is provided: a Live Pricing API supplies market data. There is no broker simulator and there will not be one; the team builds the execution venue. Security is enforced at every boundary (TLS 1.2+ in transit, signed JWT and RBAC, input validation and risk checks, parameterised SQL with least-privilege roles, and Kafka TLS, SASL and ACLs with a full audit trail). Teams add four mandatory extension modules inside the Trade REST API; no extension adds a container or a port of its own.

5.1 Layered Architecture

| Layer | Component | Responsibility |
| --- | --- | --- |
| Presentation | Angular UI (Sprint 9) | Authenticated front end: order ticket, dashboard, blotter |
| Security | NestJS Auth Service (Sprint 8) | JWT issuance, validation and access control |
| API | Spring Boot Trade REST API (Sprint 6) | Order endpoints (place, cancel, history), portfolio and positions, validation, orchestration |
| Domain | Core Business Logic (Sprint 5) | Trading rules, order lifecycle, positions |
| Messaging | Kafka Event Bus (Sprint 7) | Trade events between services; producers/consumers |
| Execution | Trade Executor (Sprint 7) | Consumes trade events; prices each fill against a live quote and settles it in one transaction |
| Data | PostgreSQL (Sprint 3) | Accounts, instruments, orders, positions |
| Analytics | Python ETL + DuckDB (Sprint 4 & 7) | Batch ETL, dashboards, business intelligence |
| External | Live Pricing API (Fauxnance) API Contracts | Market prices for instruments: candles, quotes and batch quotes |
| Version Control | Git & GitHub | Branching, PR review, short-lived branches |

5.2 Extension Modules

| Extension | Purpose |
| --- | --- |
| Portfolio & P&L | Holdings and profit & loss across positions |
| Trade advice & signals (stretch) | Research-driven BUY / SELL / HOLD guidance with the reasoning behind each |
| Automated strategy execution (stretch) | Rules-based strategies (moving-average crossovers, Bollinger-band triggers) acting on the real-time price stream |
| Customer notifications | Proactive, real-time alerts (trade confirmations, price moves, statements, corporate actions) via the customer’s preferred channel |
| Watchlists & price alerts | Watchlists with price or volatility thresholds that trigger real-time alerts |
| Customer preferences & personalisation | Persisted settings and defaults (accounts, selections, alert channels) applied at next login |

All four of Portfolio & P&L, Customer Preferences, Customer Notifications, and Watchlists & Price Alerts are mandatory. Trade advice & signals and Automated strategy execution are stretch goals, available only once all four are finished. GitHub Copilot is used for code generation, architecture decisions, test writing, code review and debugging across every component.

PART B

Build Components

6.  Component 1: Trade Database (Postgres)

6.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 3: Data Systems & Data Modelling |
| Project Component | Trade database schema & data layer |
| Technology | PostgreSQL, SQL, ER modelling |
| Prerequisites | Version control and environment set up |

6.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Conceptual model | Entities, relationships, ER diagram | Modelling |
| 2 | Normalised schema | 1NF–3NF relational design | Design |
| 3 | Tables & constraints | Keys, foreign keys, check constraints | DDL |
| 4 | Indexes | Indexing for query performance | Performance |
| 5 | Historical structures | Support for historical trade data | Extension |
| 6 | Seed data | Representative accounts, instruments, trades | Data load |

6.3 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Schema | Normalised, production-standard schema in Postgres |
| ER Diagram | Clear entity-relationship documentation |
| Seed Data | Representative data loaded and queryable |
| Explanation | Each team member can explain the data model |
| Git Commit | Feature branch merged to develop |

7.  Component 2: Analytics & ETL (Python)

7.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 4: Financial Services & Data Analytics |
| Project Component | Analytics dashboard & first ETL pipeline |
| Technology | Python, pandas, matplotlib / seaborn / plotly, pytest |
| Prerequisites | Trade database (Component 1) |

7.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Dataset | Add a realistic sample trading dataset | Data |
| 2 | EDA | Explore patterns, anomalies, segments | Analysis |
| 3 | Cleaning | Handle missing values, types, outliers | Preparation |
| 4 | Insights | Surface at least three business insights | Reporting |
| 5 | Visualisation | Clear charts for a non-technical audience | Communication |
| 6 | Simple ETL | Structure ingestion as extract-transform-load | Pipeline |
| 7 | Pipeline tests | pytest on transforms and outputs | Quality |

7.3 Example Analytics

| Analytic | Purpose |
| --- | --- |
| Trade Volume | Count and value of trades by date |
| Most Active Accounts | Accounts with highest trading activity |
| Fill Rate | Percentage of orders filled vs rejected |
| Exposure by Instrument | Aggregate positions by instrument |
| Average Trade Size | Mean trade value over a period |

7.4 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Dashboard | Python dashboard surfacing 3+ insights |
| ETL Pipeline | Ingestion structured as a testable ETL flow |
| Tests | pytest validating transforms and outputs |
| Git Commit | Feature branch merged to develop |

8.  Component 3: Core Business Logic (Java & OOAD)

8.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 5: Software Engineering Essentials, Java & OOAD |
| Project Component | Core trading business logic |
| Technology | Java 21, JUnit, SOLID, TDD, UML |
| Prerequisites | Trade database (Component 1) |

8.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Domain modelling | UML class & sequence diagrams | OOAD |
| 2 | Entities | Account, Instrument, Order, Position | Domain |
| 3 | Enums | AccountStatus, OrderSide, OrderStatus | Domain |
| 4 | DTOs | Request/response objects with validation | Contracts |
| 5 | Exceptions | Custom exception hierarchy | Robustness |
| 6 | Order logic | Buy/sell rules, position updates | Business |
| 7 | Unit tests | TDD red-green-refactor with JUnit | Quality |

8.3 Component Showcase

| Showcase Item | Description |
| --- | --- |
| UML Artefacts | Class and sequence diagrams for the trading domain |
| Domain Package | Entity classes ready for persistence |
| DTO Package | Request/response objects with validation |
| Exception Package | Custom exception hierarchy |
| Unit Tests | All tests passing (green) |
| Git Commit | Feature branch merged to develop |

9.  Component 4: Trade REST API (Spring Boot)

9.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 6: Software Architecture & Enterprise Java |
| Project Component | REST API, services, persistence |
| Technology | Spring Boot 3.x, MyBatis, Bean Validation, OpenAPI, Docker |
| Prerequisites | Core business logic (Component 3) |

9.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Project setup | Spring Boot project & dependencies | Setup |
| 2 | API contract | OpenAPI spec before implementation | Design |
| 3 | Layered design | Controller → service → repository | Architecture |
| 4 | MyBatis mappers | Persistence against the Sprint 3 schema | Data access |
| 5 | OrderService | Wrap core logic with transactions | Business |
| 6 | Controllers | Order (place, cancel, history) and portfolio / account REST endpoints | API |
| 7 | Validation & DTOs | Bean Validation, request/response shaping | Contracts |
| 8 | Exception handler | @ControllerAdvice implementation | Robustness |
| 9 | Containerisation | Dockerise the service | Delivery |

9.3 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Running Service | Spring Boot app starts and serves requests |
| API Demo | Endpoints tested and working |
| Persistence | Reads/writes against Postgres via MyBatis |
| Container | Service runs as a Docker image |
| Git Commit | Feature branch merged to develop |

10.  Component 5: Event-Driven Backbone (Kafka & ETL)

10.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 7: Enterprise Data & Engineering Excellence |
| Project Component | Real-time eventing + batch ETL |
| Technology | Apache Kafka, Python ETL, SonarQube |
| Prerequisites | Trade REST API (Component 4) |

10.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Topic design | Topics, partitions for trade events | Design |
| 2 | Producers | Emit trade events from services | Real-time |
| 3 | Consumers | Consume and process trade events | Real-time |
| 4 | Batch ETL | Extract from Postgres, transform, load | Pipeline |
| 5 | Resilience | Error handling, retries, idempotency | Robustness |
| 6 | Data quality | Validation, schema checks, dead-letter queue | Quality |
| 7 | Quality gates | SonarQube analysis on the pipeline | Excellence |

10.3 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Topics & Flows | Topics, producers and consumers implemented and verified |
| Batch ETL | Trade data extracted, transformed and loaded |
| Dashboard | Updated to consume from real-time and batch sources |
| Quality | SonarQube quality gates applied |
| Git Commit | Feature branch merged to develop |

11.  Component 6: Authentication Service (NestJS / JWT)

11.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 8: Node.js / NestJS & Authentication |
| Project Component | Centralised authentication service |
| Technology | Node.js, NestJS, TypeScript, JWT, bcrypt/argon2, Jest |
| Prerequisites | Trade REST API (Component 4) |

11.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Project setup | Scaffold a layered NestJS service | Setup |
| 2 | API contract | OpenAPI-first auth endpoints | Design |
| 3 | Endpoints | login, register, refresh | API |
| 4 | Password hashing | bcrypt / argon2 with salts | Security |
| 5 | JWT issuance | Login flow returning a signed token | Auth |
| 6 | JWT validation | Verify tokens on protected routes | Auth |
| 7 | Guards & decorators | Protect routes, extract user from token | Access control |
| 8 | Unit tests | Jest tests, including guards | Quality |
| 9 | Integration | Protect a Spring Boot route end-to-end | Integration |

11.4 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Auth Service | Issues and validates JWTs |
| Protected Route | At least one Spring Boot route secured by the service |
| OpenAPI Docs | Live, auto-generated documentation |
| Security Review | Auth flow reviewed against OWASP auth items |
| Git Commit | Feature branch merged to develop |

12.  Component 7: User Interface (Angular)

12.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 9: UI Development with Angular |
| Project Component | Single-page application (UI) |
| Technology | Angular 21+, TypeScript, RxJS / Signals, Playwright |
| Prerequisites | Trade REST API and Auth service |

12.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Project setup | Standalone components, routing | Setup |
| 2 | Auth + interceptor | Login, token storage, JWT interceptor | Security |
| 3 | Route guards | Protect authenticated routes | Security |
| 4 | API clients | Typed clients from OpenAPI specs | Integration |
| 5 | Dashboard | Balance, positions, market overview | Feature |
| 6 | Order ticket | Place-order form with validation | Feature |
| 7 | Blotter / history | Order history with status badges | Feature |
| 8 | Tests | Unit + Playwright end-to-end tests | Quality |

12.3 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Running App | ng serve working |
| Login Flow | Authentication working end-to-end |
| Dashboard | Balance and positions from the API |
| Order Flow | End-to-end order placement working |
| Tests | Unit and Playwright tests covering core journeys |
| Git Commit | Feature branch merged to develop |

13.  Component 8: Extension Modules (Four Mandatory)

13.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 10: Applied Project Week |
| Project Component | Four mandatory modules inside the Trade REST API |
| Technology | Java / Spring Boot modules inside the Trade REST API |
| Prerequisites | All core components integrated |

13.2 Extensions

| Extension | What the team builds |
| --- | --- |
| Portfolio & P&L | Consolidated holdings, cost basis and realised / unrealised P&L across accounts; exposed via REST API. Builds on: Trade Database (S3) and trade events (S7). |
| Trade advice & signals (stretch) | Research-driven BUY / SELL / HOLD signals against holdings and watchlist, with the reasoning behind each. Builds on: market & price data (S4) and the Portfolio service; analytics layer. |
| Automated strategy execution (stretch) | Rules-based strategies (moving-average crossovers, Bollinger-band triggers) that watch the real-time price stream and act when conditions are met. Builds on: real-time price stream (S7) and Trade REST API (S6). |
| Customer notifications | Proactive, real-time alerts (trade confirmations, price moves, statements / eBill, corporate actions) via each customer’s preferred channel. Builds on: Kafka event stream (S7) and Customer Preferences. |
| Watchlists & price alerts | Watchlists with price or volatility thresholds that trigger real-time alerts. Builds on: real-time price stream (S7, Kafka) and the Notifications service. |
| Customer preferences & personalisation | Persisted settings and defaults (default accounts, selections, alert channels), set explicitly or learned through interaction and applied at next login. Builds on: Auth & profile service (S8) and persistence. |

13.3 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Scope confirmation | Confirm extension and integration plan | Planning |
| 2 | Build | Develop the four extension modules | Delivery |
| 3 | Integration | Connect to Spring Boot APIs and auth | Integration |
| 4 | Security review | Apply OWASP principles to the new service | Security |
| 5 | Quality pass | SonarQube, test coverage, refactoring | Excellence |
| 6 | Decision log | Capture the rationale for the showcase | Documentation |

13.4 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Working Extension | Chosen service integrated end-to-end |
| Architecture Log | Decisions captured for the showcase |
| Quality | Code quality and security checks passed |
| Git Commit | Feature branch merged to develop |

14.  Component 9: Cloud Deployment (AWS)

14.1 Component Overview

| Attribute | Details |
| --- | --- |
| Sprint | Sprint 11: Cloud, Deployment & Final Showcase |
| Project Component | Live cloud deployment & automation |
| Technology | AWS (S3 + CloudFront, IAM), AWS CLI, deployment script |
| Prerequisites | Full-stack application complete |

14.2 Tasks & Deliverables

| # | Task | Description | Focus |
| --- | --- | --- | --- |
| 1 | Account & IAM | Account setup, IAM basics, region | Setup |
| 2 | AWS CLI | Authenticate and verify access | Tooling |
| 3 | S3 hosting | Deploy the Angular build to S3 | Deploy |
| 4 | Origin access | Keep the bucket private, served via CDN | Security |
| 5 | CloudFront | Stand up CDN in front of the bucket | Deploy |
| 6 | Validation | Verify authenticated flows in production | Verify |
| 7 | Automation | Script build → upload → invalidate | Pipeline |

14.3 Component Showcase

| Showcase Item | Description |
| --- | --- |
| Live Deployment | Application reachable via CloudFront |
| Origin Controls | Private bucket, served only via the CDN |
| Automation | Repeatable deployment script |
| Final Showcase | Live demo to leaders, instructors and peers |

PART C

Technical Specification

15.  Functional Requirements

15.1 Core Features

| ID | Feature | Component | Description |
| --- | --- | --- | --- |
| FR-01 | Order Placement & Cancellation | Spring Boot | Place buy / sell orders against an account and cancel working orders |
| FR-02 | Account Validation | Spring Boot | Verify account existence and status |
| FR-03 | Instrument Validation | Spring Boot | Verify the instrument is tradable |
| FR-04 | Funds / Holdings Check | Spring Boot | Ensure sufficient cash (buy) or holdings (sell) |
| FR-05 | Order Logging | Spring Boot | Record all orders (audit trail) |
| FR-06 | Idempotency | Spring Boot | Prevent duplicate orders |
| FR-07 | Balance & Positions | Spring Boot + Angular | View cash balance and holdings, priced against live market data |
| FR-08 | Order History | Spring Boot + Angular | View past orders |
| FR-09 | Authentication | NestJS + Angular | Secure login with JWT |
| FR-10 | Eventing | Kafka | Publish and consume trade events |
| FR-11 | Analytics | Python / DuckDB | Business insights and reporting |
| FR-12 | Trade Execution | Kafka / Trade Executor | Execute trades asynchronously in the team-built Trade Executor contracts |

16.  Non-Functional Requirements

| ID | Requirement | Component | Implementation |
| --- | --- | --- | --- |
| NFR-01 | Transactional integrity | Spring Boot | @Transactional order processing |
| NFR-02 | Concurrency control | Spring Boot | Optimistic locking (version) |
| NFR-03 | Security | NestJS / Spring | JWT auth + Bean Validation |
| NFR-04 | Auditability | Spring Boot / Kafka | Order logging and trade events |
| NFR-05 | Resilience | Kafka / ETL | Retries, idempotency, dead-letter queue |
| NFR-06 | Code quality | All | SonarQube quality gates, test coverage |
| NFR-07 | Version Control | Git | Branching and pull-request review |

17.  Business Rules

| # | Rule | Error Code |
| --- | --- | --- |
| 1 | Account must exist | ACC-404 |
| 2 | Account must be ACTIVE | ACC-403 |
| 3 | Instrument must exist and be tradable | INS-404 |
| 4 | Quantity must be greater than 0 | VAL-422 |
| 5 | Price must be greater than 0 | VAL-422 |
| 6 | BUY: cash balance ≥ quantity × price | ORD-400 |
| 7 | SELL: held quantity ≥ order quantity | ORD-409 |
| 8 | Idempotency key must be unique | ORD-409 |
| 9 | Update cash and position atomically | n/a |
| 10 | Log every order | n/a |

18.  Error Handling

18.1 Error Catalog

| Code | Message | HTTP |
| --- | --- | --- |
| ACC-404 | Account not found | 404 |
| ACC-403 | Account not active | 403 |
| INS-404 | Instrument not found | 404 |
| ORD-400 | Insufficient funds | 400 |
| ORD-409 | Insufficient holdings / duplicate order | 409 |
| VAL-422 | Invalid input | 422 |
| AUTH-401 | Unauthorised / invalid token | 401 |

19.  Security Implementation

| Feature | Implementation |
| --- | --- |
| Authentication | JWT issued and validated by the NestJS auth service |
| Protected Routes | All /api/** endpoints require a valid token |
| Input Validation | Bean Validation (Java) and class-validator (NestJS) |
| Password Storage | bcrypt / argon2 hashing with salts |
| Secure Coding | OWASP Top 10 applied at every layer (Secure Code Warrior) |
| Pipeline Security | DevSecOps checks: SAST, dependency and secret scanning |

PART D

Delivery & Assessment

20.  Effort & Delivery Estimation

20.1 Summary by Build Component

Indicative project time only; this sits alongside the instructor-led learning delivered in each sprint. The applied project runs as project sessions across Sprints 3–9, a dedicated applied-project week (Sprint 10) and deployment with the final showcase (Sprint 11).

| Component | Sprint | Project Session | Indicative |
| --- | --- | --- | --- |
| Trade Database | 3 | Project session | ~4 hrs |
| Analytics & ETL | 4 | Project session | ~4 hrs |
| Core Business Logic | 5 | Project session | ~4 hrs |
| Trade REST API | 6 | Project session | ~4 hrs |
| Event-Driven Backbone | 7 | Project session | ~4 hrs |
| Auth Service | 8 | Project session | ~4 hrs |
| Angular UI | 9 | Project session | ~4 hrs |
| Extension + Integration | 10 | Applied-project week | ~30 hrs |
| Cloud Deployment & Showcase | 11 | Deployment + showcase | ~12 hrs |
| Total (indicative) |  |  | ~78 hrs |

21.  Deliverables

21.1 Deliverables by Component

| Component | Deliverables | Showcase |
| --- | --- | --- |
| Trade Database | Schema, ER diagram, seed data | Data-model walkthrough |
| Analytics & ETL | Dashboard, ETL pipeline, tests | Insights demo |
| Business Logic | Domain classes, DTOs, exceptions, tests | Tests passing |
| Trade REST API | Endpoints, services, persistence, container | API demo |
| Event Backbone | Kafka topics, ETL pipeline | Event + batch flow |
| Auth Service | JWT service, OpenAPI docs | Secured route demo |
| Angular UI | SPA with core screens, tests | Full-stack demo |
| Extension | Four extension modules | Integrated capability |
| Cloud Deployment | Live deployment, automation script | Live system demo |

22.2 Final Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | GitHub Repository | Complete source code with branch history |
| 2 | Backend Services | Spring Boot API, Kafka components, NestJS auth |
| 3 | Frontend Application | Working Angular app |
| 4 | Database Scripts | Postgres DDL + seed data |
| 5 | Analytics & ETL | Python pipeline and dashboard |
| 6 | Tests | Passing unit and end-to-end suites |
| 7 | Live Deployment | Application deployed to AWS |
| 8 | Documentation | README with setup and run guide |

23.  Evaluation Criteria

23.1 Component-wise Evaluation

| Component | Weight | Criteria |
| --- | --- | --- |
| Data & Analytics | 15% | Schema quality, insights, ETL |
| Business Logic (Java) | 20% | Domain model, OOAD, SOLID, tests |
| Trade REST API | 20% | API design, services, persistence |
| Eventing & Excellence | 10% | Kafka, quality gates, refactoring |
| Auth & Security | 15% | JWT, OWASP, secure coding |
| User Interface | 15% | Components, integration, tests |
| Deployment & Showcase | 5% | Live deployment, presentation |
| Total | 100% |  |

23.2 Cross-Cutting Assessment

Across all components, participants are assessed on responsible GitHub Copilot use (with mandatory code walkthroughs and peer reviews confirming genuine understanding), engineering excellence (clean code, meaningful test coverage, quality gates), secure-by-design practices, and clear communication of design decisions to technical and non-technical audiences.